American International University-Bangladesh (AIUB)
                                   Department of Computer Science

Faculty of Science & Technology (FST)

CampusXchange: A Campus Marketplace Web Application

Semester: Summer 25-26

| Group: 8 |  | Section: P |
| --- | --- | --- |
| SL | Student Name | Student ID |
| 1 | Yeasin Arafat Prantik | 23-53115-3 |
| 2 | Imamul Islam Shihab | 23-53114-3 |
| 3 | Meherab Hossain Emon | 23-53218-3 |
| 4 | Fardin Haque | 23-53274-3 |

Assessment Rubric

CO1: Explain the impact of software engineering over various contexts of software development to assess societal, health, safety, legal and cultural issues.

| Student ID | Problem Analysis [3] | Socio-cultural Impact [3] | Related Solutions and Studies [4] |
| --- | --- | --- | --- |
| 1. 23-53115-3 |  |  |  |
| 2. 23-53114-3 |  |  |  |
| 3. 23-53218-3 |  |  |  |
| 4. 23-53274-3 |  |  |  |
| 5. |  |  |  |

CO2: Explain software engineering principles considering professional responsibilities and societal impacts.

| Student ID | Conceptual Understanding [3] | Principle Selection and Justification [3] | Application in Software Development Context [4] |
| --- | --- | --- | --- |
| 1. 23-53115-3 |  |  |  |
| 2. 23-53114-3 |  |  |  |
| 3. 23-53218-3 |  |  |  |
| 4. 23-53274-3 |  |  |  |
| 5. |  |  |  |

Table of Contents

1. PROJECT PROPOSAL	5

1.1 Background to the Problem	5

1.1.1 Societal Issues	5

1.1.2 Health and Safety Issues	6

1.1.3 Legal Issues	7

1.1.4 Cultural Issues	7

1.1.5 Related Solutions and Studies	8

1.2 Selection of Process Model	10

1.2.1 Overview of the Incremental Model	10

1.2.2 Justification for the Selection	10

1.2.3 Alternative Models Considered	11

1.2.4 Application in the CampusXchange Development Context	12

2. TIMELINE CHART / GANTT CHART	13

3. SOFTWARE REQUIREMENTS SPECIFICATION (SRS)	15

3.1 Scopes and Features	15

3.2 User Story Table	18

3.3 Requirements Traceability Matrix	18

3.3.1 Functional Requirements	18

3.3.2 Non-Functional Requirements	19

4. SOFTWARE DESIGN	21

4.1 System Design	21

4.2 UI / Wireframe Design using Figma	24

4.2.1 Role Dashboards for the First Design Increment	24

4.2.2 Authentication and Onboarding	26

4.2.3 Browsing and Discovery — Buyer Home	28

4.2.4 Listing Management — Seller Home	30

4.2.5 Messaging and Notifications	33

4.2.6 Ratings and Reputation	35

4.2.7 Administration and Moderation — Administrator Home	36

4.2.8 Navigation Flow of the Clickable Prototype	38

5. GIT WORKFLOW	39

5.1 Workflow	39

5.2 Repository Structure	40

5.3 Branches	40

5.4 Evidence of Collaboration	41

6. CONCLUSION	42

# 1. PROJECT PROPOSAL

## 1.1 Background to the Problem

Over the past two decades, online peer-to-peer marketplaces have changed the way second-hand goods are bought and sold. General-purpose platforms such as eBay, Craigslist and Facebook Marketplace, together with regional services such as Bikroy and OLX in Bangladesh, have made it ordinary for individuals to trade directly with one another rather than through a retailer. Because these platforms are open to the general public, buyers and sellers are usually complete strangers, and the platforms therefore depend on payment escrow, public reputation scores and dedicated dispute-resolution teams to create the trust that the transaction itself does not provide.

A university campus is a fundamentally different trading environment. It is a closed community whose members share a single physical location, a common academic calendar and a verifiable institutional identity in the form of a university email address. Demand within this community is also highly predictable and seasonal: textbooks change hands at the beginning and end of every semester, while dormitory furniture, appliances, bicycles, calculators and electronics circulate as students move in, graduate or relocate. These conditions make a campus an unusually good fit for a resale marketplace, because the participants are already partially trusted by virtue of belonging to the same institution, and meeting in person costs almost nothing.

Despite this, most universities, including American International University-Bangladesh, provide no dedicated tool for such exchanges. Students fall back on general-purpose channels: unofficial Facebook groups, WhatsApp and Messenger threads, and physical notice boards. These channels were never designed for commerce and they fail in predictable ways. There is no verification that a participant is actually a student of the institution. Listings are buried within hours by the chronological feed of a busy group. There is no structured search, no filtering by category, price or condition, and no way to sort results. No persistent record of a person's past transactions exists, so a buyer has no basis on which to judge a seller's reliability. Finally, because these channels have no listing-scoped messaging, students are forced to publish personal phone numbers in a public group in order to be contacted at all.

CampusXchange is proposed as a response to these shortcomings: a web-based marketplace restricted to verified members of a single university, providing structured listings, keyword search with filters, listing-anchored private messaging, a peer rating system and administrative moderation.

1.1.1 Societal Issues

The most direct societal effect of the project is economic. Textbooks, laptops, calculators and dormitory furnishings represent a substantial recurring cost, and for students who fund their own studies that cost competes directly with tuition and living expenses. A functioning resale channel lowers the effective price of course materials for the buyer while returning value to the seller, and it does so without either party paying a commission to an external platform. The benefit is largest for exactly the students who need it most, which makes the system a modest instrument of equity within the campus community rather than a purely commercial convenience.

There is also an environmental dimension. Items that circulate within the community are items that do not become waste at the end of a semester, and each reused textbook or appliance displaces the manufacture of a new one. Extending the useful life of goods is one of the least contested forms of environmental benefit, and a campus marketplace makes reuse the path of least resistance rather than an effort.

Finally, a shared platform strengthens the community itself. Informal trading already happens between students who happen to know one another; a campus-wide system extends that possibility to students who do not, and creates a small but real interaction between peers across departments and cohorts who would otherwise never meet. Against this, the project must acknowledge a risk: a marketplace that publicly displays what students can and cannot afford could make economic differences within the student body more visible. The design mitigates this by keeping transaction histories private and exposing only an aggregate reliability score on a public profile.

1.1.2 Health and Safety Issues

Safety is the most serious concern in any system that arranges meetings between people who have interacted only online. Peer-to-peer resale requires a physical hand-over, and reports of robbery, assault and fraud arising from meetings arranged through open classified platforms are common enough that police departments in many countries now operate designated 'safe exchange zones' in station car parks, monitored by cameras, specifically for online-marketplace transactions. Several universities operate equivalent schemes on campus. CampusXchange addresses this risk on three levels. Restricting membership to verified institutional email addresses means that a participant is accountable to the university, which is a far stronger deterrent than anonymity on an open platform. Listing-scoped messaging removes the need to publish a personal phone number in order to trade. Recommended meeting points on campus, in populated and supervised locations such as the library or student centre, are surfaced in the interface so that a safe hand-over is the default suggestion rather than something a student has to think of independently.

Psychological wellbeing is a second and less obvious health consideration. Rating systems are known to create pressure on the people being rated, and a poorly designed one can turn an ordinary transaction into a source of anxiety or become a vehicle for harassment. The system limits this exposure by allowing exactly one rating per completed transaction, by permitting ratings only after a listing has been marked as sold, and by giving administrators the ability to remove abusive reviews. These constraints prevent coordinated negative campaigns and prevent reviews from accounts that never actually traded.

A third consideration concerns the goods themselves. A marketplace that permits the resale of anything can be used to move items that are unsafe or unsuitable, such as prescription medicines, expired consumables or damaged electrical equipment. The platform therefore restricts listings to defined categories and provides a reporting mechanism through which any member of the community can flag a listing for administrative review.

1.1.3 Legal Issues

Because CampusXchange stores names, institutional email addresses, message content and transaction records, it handles personal data and must be built accordingly. In Bangladesh, the Digital Security Act 2018 and subsequent regulatory activity around data protection place obligations on services that process personal information, and the university's own policies govern the acceptable use of institutional email addresses. The system responds to this in its non-functional requirements: passwords are stored using a strong hashing algorithm rather than in plain text, sessions are token-based, and personal contact details are never exposed to another user. Message content between two students is treated as private and is accessible to an administrator only when one of the participants has explicitly reported the thread.

Liability for the transactions themselves is a distinct question. CampusXchange is an intermediary: it introduces a buyer to a seller and does not take possession of goods, process payment or guarantee condition. Consumer-protection law in Bangladesh, principally the Consumer Rights Protection Act 2009, is framed around sellers acting in trade rather than around occasional private sales between individuals, which leaves genuine ambiguity about where responsibility falls when a private sale between two students goes wrong. The project addresses this by requiring platform rules that state the intermediary role explicitly, by keeping a durable record of listings and moderation actions, and by treating dispute resolution as outside the system's scope while providing the evidence a dispute would need.

Intellectual property raises a further issue that is particularly relevant on a campus. Photocopied textbooks, scanned course packs and shared PDF files are commonplace in student communities and their sale would constitute copyright infringement. The moderation requirements therefore explicitly cover the removal of listings that infringe intellectual property rights, and the notification sent to the affected user records the reason so that the rule is visible rather than arbitrary.

1.1.4 Cultural Issues

Buying second-hand carries different social meanings in different communities. In some settings it signals environmental awareness and thrift; in others it can carry a stigma associated with financial difficulty. On a campus where students come from a wide range of economic backgrounds, a marketplace that appears to be 'for students who cannot afford new things' will not be used by the people it is meant to serve. The interface language of CampusXchange therefore frames the platform around community, convenience and reuse rather than around low cost, and no element of a user's profile reveals what they have bought.

Negotiation is a second cultural factor. Bargaining is a normal and expected part of commerce in Bangladesh, and a system that presents prices as fixed and final would feel foreign to its users. This is a substantive reason for the messaging feature being listing-anchored rather than a generic inbox: the conversation in which a price is negotiated stays attached to the item it concerns, which reflects how the transaction actually works in practice.

Gendered safety expectations must also be considered. Students may be unwilling, or may be discouraged by their families, from meeting an unknown counterparty alone, particularly after dark. Surfacing supervised, populated campus meeting points and allowing all coordination to happen in-app without disclosing a phone number makes the platform usable by students operating under those constraints, rather than implicitly restricting it to those who are not.

Finally, the academic calendar shapes usage in a way that a general-purpose platform does not accommodate. Activity on a campus marketplace is not evenly distributed through the year; it concentrates sharply around the start and end of semesters. The performance and availability requirements are written with these peaks in mind rather than with an assumption of steady load.

1.1.5 Related Solutions and Studies

Several categories of existing system address parts of the problem, and examining where each falls short clarifies what CampusXchange must provide.

| Existing solution | What it provides | Why it is insufficient for a campus |
| --- | --- | --- |
| Unofficial Facebook groups and Messenger threads | Zero setup cost; an audience of students already present on the platform | No student verification; listings buried by a chronological feed; no structured search or filters; no transaction history; contact details must be shared publicly |
| Bikroy, OLX and similar national classified sites | Structured categories, keyword search, large user base | Open to the general public, so counterparties are strangers; no connection to the university; meetings arranged off campus; no campus-specific categories such as course textbooks |
| eBay, Craigslist and comparable international platforms | Mature reputation systems, escrow and formal dispute resolution | Designed for shipped goods and stranger-to-stranger trade; commission and payment overhead is disproportionate for a low-value item handed over on campus |
| University notice boards and departmental groups | Implicitly limited to the campus community; trusted by students | Physical or ad hoc; not searchable; visible only to those who pass by or belong to that specific group; no record of past dealings |
| Campus resale applications at other universities | Demonstrate that a closed, email-verified marketplace is viable | Institution-specific and not available to AIUB; provide a model rather than a usable system |

Table 1: Comparison of existing solutions against the needs of a campus marketplace

Two design principles emerge from this comparison. The first is that identity verification, rather than payment escrow, is the appropriate trust mechanism for a campus. Escrow exists because parties who will never meet cannot rely on accountability; on a campus, accountability already exists through institutional membership, and verifying that membership is both cheaper and more effective than replicating a financial guarantee. The second is that trust must accumulate visibly. A reputation score built from completed transactions gives a buyer a basis for judgement that no informal channel currently offers, and it is the single feature most consistently present in successful peer-to-peer marketplaces and most consistently absent from the channels AIUB students use today.

The broader research literature on consumer-to-consumer commerce supports both conclusions, consistently identifying perceived seller trustworthiness and perceived transaction risk as the dominant factors in whether a peer-to-peer exchange takes place at all. CampusXchange is designed around reducing both.

## 1.2 Selection of Process Model

The process model chosen for CampusXchange is the Incremental Model. This section explains the model, states why it was selected in preference to the alternatives, and shows how it is applied to the development of this particular system.

1.2.1 Overview of the Incremental Model

The Incremental Model divides a system into a series of self-contained increments. Requirements are gathered and analysed once, at the beginning, producing a specification for the system as a whole. Development then proceeds in successive cycles; each increment passes through its own design, implementation and testing phases and ends in a working, deliverable piece of software rather than a document or a prototype. The first increment is normally the core of the system, and each later increment adds capability to something that already runs. Feedback obtained from delivering one increment informs the design of the next, and once all increments are complete they are integrated into the final product.

The model therefore sits between the strict sequencing of the Waterfall Model, in which nothing is delivered until the end, and fully iterative approaches in which the requirements themselves are expected to change continuously. It assumes that the overall requirements are reasonably well understood at the outset, but that delivering them all at once carries unnecessary risk.

Figure 1: The Incremental Model as applied to CampusXchange

1.2.2 Justification for the Selection

• Requirements are stable but the feature set divides naturally: The scope of CampusXchange was established during requirement analysis and is documented in the SRS as ten functional requirements. These requirements are not expected to change fundamentally, which rules out the need for a highly adaptive model, but they group cleanly into three self-contained blocks that can be built and demonstrated independently.

• A working core is available early: Authentication and listing management together constitute a usable, if minimal, marketplace. Delivering them first means that every subsequent feature is added to a system that already functions, and that a demonstrable product exists from an early stage rather than only at the end of the semester.

• Risk is reduced by discovering integration problems early: Under a purely sequential model, defects in the data model or in the authentication layer would surface only during a single late integration phase, when there is no time to correct them. Building and testing each increment separately exposes such problems while the schedule still permits a response.

• It matches the assessment structure of the course: The course requires incremental design and progress updates during the semester, including the design update presented for the user-role dashboards. A model whose defining characteristic is periodic delivery of working increments aligns directly with how the project is assessed.

• It suits a four-member team: Each increment contains work in several areas, which allows the four group members to work in parallel on distinct modules within the same increment rather than waiting for a single sequential phase to complete.

1.2.3 Alternative Models Considered

| Model | Why it was not selected |
| --- | --- |
| Waterfall Model | Requires each phase to be completed before the next begins and produces no working software until the project is nearly over. A defect found during final integration would leave no time for correction within a single semester, and the model cannot accommodate the mid-semester design update the course requires. |
| Prototyping Model | Well suited to clarifying user interface requirements, and prototyping was in fact used within the design phase of this project through the Figma wireframes. As a model for the whole lifecycle, however, it provides no structured route from an accepted prototype to a tested production system. |
| Spiral Model | Strong on risk management, but its repeated risk-analysis and evaluation cycles impose an overhead that is disproportionate for a project of this size and duration. The risks in CampusXchange are well understood and do not warrant formal cyclical risk assessment. |
| Agile / Scrum | Depends on continuous availability of a customer or product owner for feedback each sprint, and on frequent changes to the backlog. This project has a fixed, documented requirement set and no continuously available external customer, so the ceremony would add cost without delivering its main benefit. |
| Rapid Application Development | Assumes a modular system built by several teams in a very short cycle using extensive reusable components. The team size and the need to build core components from scratch make this impractical here. |

Table 2: Process models considered and rejected

1.2.4 Application in the CampusXchange Development Context

Applied to CampusXchange, requirement analysis produced the SRS, the use case model and the user story table before any construction began. Development was then divided into three increments, each mapped to specific functional requirements, each passing through its own design, coding and testing cycle, and each ending in software that can be demonstrated.

| Increment | Functional requirements | Delivered capability | Schedule |
| --- | --- | --- | --- |
| Increment 1 | FR-1, FR-2, FR-3, FR-6 | University-email registration and verification, secure login and session handling, listing creation with photographs, editing and deletion of own listings, marking an item as sold | Weeks 8–11 |
| Increment 2 | FR-4, FR-5, FR-8 | Keyword search, filtering by category, price range and condition, listing-anchored private messaging, in-app notifications | Weeks 10–13 |
| Increment 3 | FR-7, FR-9, FR-10 | Post-transaction ratings and reviews, aggregate reliability scores on profiles, listing reporting, administrative removal of listings and suspension of accounts | Weeks 12–15 |

Table 3: Decomposition of CampusXchange into three increments

The design phase itself followed the same logic. The user-role dashboards presented at the first design update, that is the buyer's browse screen, the seller's dashboard and the administrator's overview, correspond to the entry points of the three increments, so the design deliverable and the construction plan describe the same decomposition of the system.

# 2. TIMELINE CHART / GANTT CHART

The schedule below covers the full project from requirement elicitation to the final defense. Week 1 begins on 8 June 2026 and the plan runs for sixteen weeks. Two milestones are marked: the first design update, at which the homepage and dashboard designs for each user role were presented, and the final defense.

Figure 2: Gantt chart for the CampusXchange project schedule

| # | Task | Weeks | Responsible | Deliverable |
| --- | --- | --- | --- | --- |
| 1 | Problem analysis and requirement elicitation | W1–W3 | All members | Problem statement, scope definition |
| 2 | SRS documentation | W2–W5 | All members | Scopes and features, user stories, traceability matrix |
| 3 | UML system design (use case modelling) | W4–W6 | Meherab, Fardin | Use case diagram and actor definitions |
| 4 | UI wireframe design in Figma | W5–W11 | All members | Clickable prototype and role dashboards |
| 5 | Repository and environment setup | W6–W7 | Yeasin | GitHub repository, branch policy, Trello board |
| 6 | Increment 1 — authentication and listing management | W8–W11 | Yeasin, Imamul | Working core marketplace |
| 7 | Increment 2 — search, messaging and notifications | W10–W13 | Fardin, Yeasin | Discovery and communication features |
| 8 | Increment 3 — ratings and admin moderation | W12–W15 | Meherab, Yeasin | Trust, safety and moderation features |
| 9 | Integration and testing | W13–W16 | All members | Integrated system, test results |
| 10 | Report writing and documentation | W3–W16 | All members | Project report |
| 11 | Final defense preparation | W15–W16 | All members | Presentation and demonstration |

Table 4: Task breakdown, schedule and responsibility

# 3. SOFTWARE REQUIREMENTS SPECIFICATION (SRS)

## 3.1 Scopes and Features

The features below are described in terms of the roles that the system recognises. A Student is any person who has registered with a verified university email address; the same student acts as a Seller for the listings they own and as a Buyer for every other listing, so the two roles are behavioural rather than separate accounts. An Administrator is a privileged account provisioned by the system owner to enforce platform policy. The Notification Service is an external system rather than a human role, and is included where a feature depends on it.

3.1.1 User Authentication and Verification

Only users with a valid university email address can register and log in to the platform. This scope covers account creation, email verification, secure login, session management and password recovery.

• Student: registers with a university email address, confirms the account through a verification link, logs in and out, maintains a session across visits, and requests a password reset when needed. An account remains unverified, and therefore unable to post or message, until the link is confirmed.

• Administrator: signs in through the same login form but holds an elevated role flag on the account. Administrator accounts are provisioned directly by the system owner and cannot be created through the public registration form.

• Notification Service: delivers the verification and password-reset emails on the system's behalf.

3.1.2 Listing Management

Registered users can create, edit and delete item listings. Each listing includes a title, description, price, category, condition and up to five photographs. This scope covers the full lifecycle of a listing from creation to being marked as sold or removed.

• Seller: creates a listing, uploads up to five photographs, edits any field while the listing is active, marks it as sold once the transaction is complete, and deletes it. These actions are restricted to listings the seller owns.

• Buyer: views the full detail of any active listing and reports one that appears fraudulent or violates platform rules, but cannot alter another user's listing in any way.

• Administrator: views every listing, including those already sold or removed, and takes a violating listing down. An administrator removes content but does not edit it, so the original text is preserved for the moderation record.

3.1.3 Search and Discovery

Users can search listings by keyword and narrow results using filters such as category, price range and item condition. Results can be sorted by recency or price.

• Buyer: searches active listings by keyword, narrows the results by category, price range and item condition, sorts them by recency or price, and opens a seller's profile to check their rating before making contact.

• Seller: has the same search access as any other student, and additionally sees a private dashboard of their own listings with the current status of each one.

• Administrator: searches across all listings regardless of status, and can filter specifically for listings that have been reported.

3.1.4 In-App Messaging

Buyers and sellers can communicate directly within the platform about a specific listing without exchanging personal contact information, reducing safety and privacy concerns.

• Buyer: starts a conversation from a listing page. Every conversation is tied to the listing that prompted it, so the context of an enquiry is never lost.

• Seller: replies within the same thread and sees all conversations grouped by listing. Neither party is shown the other's email address or phone number at any point.

• Administrator: has no access to private conversations during normal operation. Message content becomes visible only for a thread that a participant has explicitly reported, and only for the purpose of resolving that report.

• Notification Service: alerts the recipient that a new message is waiting.

3.1.5 Ratings and Reviews

After a listing is marked as sold, both parties can rate and leave a short review of the transaction, contributing to a seller and buyer reliability score visible on user profiles.

• Buyer and Seller: each submit one rating and one short review of the other party per completed transaction. A rating can only be left once the listing has been marked as sold, which prevents reviews from accounts that never traded.

• Student: views the aggregate score and individual reviews on any public profile, but cannot see who rated whom outside their own transactions.

• Administrator: removes a review containing abusive or irrelevant content; the aggregate score is recalculated once the review is removed.

3.1.6 Admin Moderation

Designated administrators can review reported listings, remove content that violates platform rules and suspend accounts that repeatedly violate policy.

• Student: reports a listing, a user or a message thread, selecting a reason from a fixed list. A student cannot see the outcome of another user's report.

• Administrator: works through a queue of reported content, removes listings that breach the rules, suspends and later reinstates accounts, and reviews a history of past moderation actions. Suspension blocks login, posting and messaging while leaving the account's data intact.

• Notification Service: informs the affected user that their listing was removed or their account suspended, together with the reason recorded by the administrator.

## 3.2 User Story Table

The user stories below were written from the perspective of each role and drive every functional requirement in Section 3.3.1.

| ID | As a... | I want to... | So that... | Priority |
| --- | --- | --- | --- | --- |
| US-01 | New student | register using my university email | I can access a platform restricted to verified students | High |
| US-02 | Registered student | log in and out securely | my account and messages remain private | High |
| US-03 | Seller | create a listing with photos and a description | buyers can see what I am selling | High |
| US-04 | Seller | edit or delete my own listing | I can correct mistakes or remove sold or unwanted items | Medium |
| US-05 | Buyer | search and filter listings by category, price and condition | I can quickly find items I am interested in | High |
| US-06 | Buyer | message a seller about a listing | I can ask questions or negotiate without sharing my phone number | High |
| US-07 | Seller | mark a listing as sold | it no longer appears in active search results | Medium |
| US-08 | Buyer or Seller | rate the other party after a completed transaction | future users can judge reliability before dealing with them | Medium |
| US-09 | Student | receive a notification when I get a new message | I can respond promptly | Low |
| US-10 | Administrator | remove a listing that violates platform rules | the marketplace stays safe and trustworthy | High |
| US-11 | Administrator | suspend a user account | repeat offenders cannot continue misusing the platform | Medium |

Table 5: User story table

## 3.3 Requirements Traceability Matrix

The traceability matrix links every requirement back to the user story that motivated it and forward to the increment in which it is delivered. Read in the other direction, it confirms that no user story in Section 3.2 is left without an implementing requirement.

3.3.1 Functional Requirements

| Req ID | User Story | Requirement Description | Increment | Priority |
| --- | --- | --- | --- | --- |
| FR-1 | US-01, US-02 | The system shall allow users to register and log in using a verified university email address. | 1 | High |
| FR-2 | US-03 | The system shall allow users to create a listing with a title, description, price, category, condition and up to five photos. | 1 | High |
| FR-3 | US-04 | The system shall allow users to edit or delete their own listings. | 1 | Medium |
| FR-4 | US-05 | The system shall allow users to search listings by keyword and filter by category, price range and condition. | 2 | High |
| FR-5 | US-06 | The system shall allow users to send and receive private messages tied to a specific listing. | 2 | High |
| FR-6 | US-07 | The system shall allow a seller to mark a listing as sold, removing it from active search results. | 1 | Medium |
| FR-7 | US-08 | The system shall allow users to rate and review the counterparty after a completed transaction. | 3 | Medium |
| FR-8 | US-09 | The system shall notify users of new messages via in-app notification. | 2 | Low |
| FR-9 | US-10 | The system shall allow administrators to remove listings that violate platform rules. | 3 | High |
| FR-10 | US-11 | The system shall allow administrators to suspend user accounts. | 3 | Medium |
| FR-11 | US-09, US-10, US-11 | The system shall notify a user when their listing is removed or their account is suspended, including the reason recorded by the administrator. | 3 | Medium |

Table 6: Functional requirements traceability matrix

FR-11 was added after the use case model was reviewed. The original specification traced notifications only to new messages, but the use case diagram shows Suspend User and Moderate / Remove Listing both including Send Notification, and the moderation behaviour described in Section 3.1.6 requires the affected user to be told the reason for the action. FR-11 closes that gap so that the diagram and the matrix agree.

3.3.2 Non-Functional Requirements

| Req ID | Requirement Description | Related User Story | Category |
| --- | --- | --- | --- |
| NFR-1 | Passwords shall be stored using a strong hashing algorithm (e.g. bcrypt); sessions shall use JWT-based tokens. | US-02 | Security |
| NFR-2 | Search results shall be returned within 2 seconds under normal load. | US-05 | Performance |
| NFR-3 | The user interface shall be responsive and usable on both desktop and mobile browsers. | US-01 to US-11 | Usability |
| NFR-4 | Core flows (authentication, listing CRUD, messaging) shall be covered by automated tests. | US-01 to US-07 | Reliability |
| NFR-5 | The codebase shall follow a modular, MVC or component-based architecture to ease maintenance. | US-01 to US-11 | Maintainability |
| NFR-6 | Only users with a verified university email domain shall be able to register. | US-01 | Security |
| NFR-7 | The system shall remain available and functional for at least 99% of uptime during the semester demo period. | US-01 to US-11 | Availability |

Table 7: Non-functional requirements traceability matrix

# 4. SOFTWARE DESIGN

## 4.1 System Design

The use case diagram below models the interaction between the actors and the CampusXchange system. Actors were identified first, from the roles defined in Section 3.1, and each use case inside the system boundary corresponds to a functional requirement in Section 3.3.1.

| Actor | Type | Role and responsibilities |
| --- | --- | --- |
| Student (Buyer / Seller) | Primary, human | Any person registered with a verified university email address. Acts as a Seller for listings they own (create, edit, delete, mark as sold) and as a Buyer for all other listings (search, view, message, report, rate). |
| Administrator | Primary, human | A privileged account provisioned by the system owner. Reviews reported content, removes listings that violate platform rules, suspends and reinstates accounts, and removes abusive reviews. |
| Notification Service | Secondary, external system | An external service the system depends on to deliver verification emails, password-reset links and in-app alerts. It is not a human role and initiates no use case of its own. |

Table 8: Actors and their roles

Figure 3: Use Case Diagram for CampusXchange

Three actors interact with the system. The Notification Service is not a person but an external system that the application depends on, so it is drawn as a stereotyped box rather than a stick figure. A Student registers and logs in, which includes verifying their university email address before access is granted. Once authenticated, a Student can create, edit or delete listings; search and filter listings posted by others; message another student about a specific listing; mark an item as sold once a transaction is complete; and rate the counterparty afterwards. The Administrator suspends user accounts and moderates or removes listings that violate platform policy.

Three use cases depend on the Notification Service and are therefore linked to Send Notification by an «include» relationship. Messaging a buyer or seller alerts the recipient, while suspending an account or removing a listing informs the affected user of the action and the reason recorded against it. These relationships are the reason FR-11 was introduced in the traceability matrix.

| Use case | Primary actor | Requirement |
| --- | --- | --- |
| Register / Login | Student | FR-1 |
| Verify University Email | Student (included) | FR-1 |
| Create Listing | Student as Seller | FR-2 |
| Edit / Delete Listing | Student as Seller | FR-3 |
| Search & Filter Listings | Student as Buyer | FR-4 |
| Message Buyer / Seller | Student | FR-5 |
| Mark Item as Sold | Student as Seller | FR-6 |
| Rate Transaction | Student | FR-7 |
| Send Notification | Notification Service | FR-8, FR-11 |
| Suspend User | Administrator | FR-10 |
| Moderate / Remove Listing | Administrator | FR-9 |

Table 9: Use cases mapped to functional requirements

## 4.2 UI / Wireframe Design using Figma

The wireframes were built in Figma directly from the SRS. Every functional requirement from FR-1 to FR-11 has at least one corresponding screen or component, and each actor identified in Section 4.1 has an interface appropriate to their role. The screens are grouped below by the feature areas defined in Section 3.1, and each group states the requirements it satisfies.

The Trello board was used to decide which flows to represent. Cards derived from the user stories in Section 3.2 were placed in a sprint list for the design increment, and only the flows covered by those cards were prototyped, which kept the design work aligned with the documented requirements rather than with whatever seemed interesting to draw.

The complete design file, including every screen shown in this section and the links connecting them, is available at the address below.

Figma design file: https://www.figma.com/design/OgijbjSXRYE9CMXqBEDRqs/Untitled?node-id=43-2&t=xADwsGEzcwQ9mlj5-1

Design work was divided among all four group members as follows.

| Member | Student ID | Screens designed |
| --- | --- | --- |
| Yeasin Arafat Prantik | 23-53115-3 | Buyer home (Browse / Recent Listings), search and filter panel, listing detail |
| Imamul Islam Shihab | 23-53114-3 | Seller home (Seller Dashboard), create listing, edit listing, mark as sold |
| Meherab Hossain Emon | 23-53218-3 | Administrator home (Admin Overview), moderation queue, rating dialogue, public profile |
| Fardin Haque | 23-53274-3 | Landing page, registration, email verification, login, password reset, messaging, notifications, and prototype wiring |

Table 10: Allocation of design work among group members

4.2.1 Role Dashboards for the First Design Increment

The first design increment required a homepage or dashboard for each user role. Because Buyer and Seller are behavioural roles held by a single account rather than separate accounts, a student has two entry points: the browse screen when acting as a buyer and the seller dashboard when managing their own listings. The administrator has a separate console. The Notification Service, being an external system, correctly has no interface of its own.

| Role | Home screen | Figure | Requirements |
| --- | --- | --- | --- |
| Student as Buyer | Browse / Recent Listings | Figure 9 | FR-4 |
| Student as Seller | Seller Dashboard | Figure 11 | FR-3, FR-6 |
| Administrator | Admin Overview | Figure 18 | FR-9, FR-10 |

Table 11: Homepage or dashboard for each user role

4.2.2 Authentication and Onboarding

These screens realise FR-1. Registration is deliberately gated on a university address: the sign-up form rejects any domain that is not institutional, and the account stays inactive until the emailed link is confirmed, which is the «include» relationship between Register / Login and Verify University Email shown in Figure 3. The landing page states the same rule before a visitor commits to signing up, and password recovery routes through the same verified address so that account control never leaves the institution.

Figure 4: Landing page introducing the platform and its verified-student rule

Figure 5: Registration form restricted to institutional email addresses

Figure 6: Email verification screen shown until the account is activated

Figure 7: Login screen for returning verified students

Figure 8: Password recovery through the registered university address

4.2.3 Browsing and Discovery — Buyer Home

The browse screen is the buyer's homepage and implements FR-4. Filters for category, price range and condition sit in a persistent left panel so that a query can be narrowed without losing the result set, and the item count updates against each filter. The listing detail screen presents the full record described in FR-2 together with the seller's aggregate rating from FR-7, which lets a buyer judge reliability before making contact. The Message Seller and Report Listing actions on this screen are the entry points to FR-5 and FR-9 respectively.

Figure 9: Buyer home: browse screen with keyword search, category, price and condition filters

Figure 10: Listing detail with photographs, description and seller reputation

4.2.4 Listing Management — Seller Home

This group covers the listing lifecycle in FR-2, FR-3 and FR-6. The seller dashboard is the seller's homepage: it shows active listings, sold items and drafts, exposes the Mark as Sold action, and reports view counts and the seller's own average rating. The creation form captures title, price, category, condition, description and up to five photographs, matching the fields specified in Section 3.1.2, and the edit screen reuses the same layout so that a seller works with a familiar form.

Figure 11: Seller home: dashboard showing active listings, sold items and drafts

Figure 12: Listing creation form with photograph upload

Figure 13: Edit screen for updating an existing listing

4.2.5 Messaging and Notifications

These screens implement FR-5, FR-8 and FR-11. Each conversation is anchored to the listing that prompted it, shown as a header above the thread, so context is preserved and neither party is required to exchange a phone number or personal email address. The notification screen is the user-facing side of the external Notification Service in Figure 3, and carries all of the events traced to it: a new message, a completed sale, a new review and an administrative action such as a listing removal.

Figure 14: Messaging screen with conversations grouped by listing

Figure 15: Notification centre covering messages, sales, reviews and moderation actions

4.2.6 Ratings and Reputation

FR-7 is realised by the rating dialogue, which becomes available only after a listing has been marked as sold. This ordering is what prevents ratings from accounts that never traded, as described in Section 3.1.5. Submitted ratings are aggregated on the public profile, where the score, review count and completed-trade total together form the reliability signal that substitutes for the escrow and dispute mechanisms used by open marketplaces.

Figure 16: Post-transaction rating dialogue with an optional written review

Figure 17: Public profile showing aggregate rating, peer reviews and active listings

4.2.7 Administration and Moderation — Administrator Home

The administrative console implements FR-9, FR-10 and FR-11. The overview screen is the administrator's homepage, summarising platform health and the volume of pending reports. The moderation queue presents each report with the reported item, the reporter, the seller and the stated reason. The three available outcomes map directly onto the administrator actions in Section 3.1.6: dismissing the report, removing the listing, or suspending the account. The latter two trigger the notifications traced to the Notification Service.

Figure 18: Administrator home: overview with system indicators and pending reports

Figure 19: Moderation queue with dismiss, remove listing and suspend user actions

4.2.8 Navigation Flow of the Clickable Prototype

The screens are connected into a clickable prototype so that a reviewer can navigate the system as a user would. The table below lists the principal transitions; each was implemented in Figma as an on-click navigation between frames, with the top navigation bar built as a shared component so that it behaves consistently on every authenticated screen.

| Flow | From | Action | To |
| --- | --- | --- | --- |
| Registration | Landing | Sign Up | Create Account |
| Registration | Create Account | Create Account | Verify Email |
| Registration | Verify Email | verification confirmed | Log In |
| Registration | Log In | Log In | Browse (buyer home) |
| Registration | Log In | Forgot Password | Reset Password |
| Buying | Browse | select a listing card | Listing Detail |
| Buying | Browse | apply filter | Browse (filtered state) |
| Buying | Listing Detail | Message Seller | Messages |
| Buying | Listing Detail | Report Listing | report submitted to moderation queue |
| Buying | Listing Detail | seller name | Public Profile |
| Selling | Seller Dashboard | + New Listing | Create Listing |
| Selling | Create Listing | Publish Listing | Seller Dashboard |
| Selling | Seller Dashboard | Edit | Edit Listing |
| Selling | Seller Dashboard | Mark as Sold | Rate Transaction |
| Reputation | Rate Transaction | Submit | Public Profile |
| Moderation | Admin Overview | Reported Content | Moderation Queue |
| Moderation | Moderation Queue | Remove Listing | Notifications (removal notice) |
| Moderation | Moderation Queue | Suspend User | Notifications (suspension notice) |

Table 12: Principal transitions wired in the Figma prototype

# 5. GIT WORKFLOW

Version control is managed through a single central repository on GitHub shared by all four group members. At the current stage of the project the repository holds the design and documentation deliverables produced during the design phase: the exported Figma screens, the software requirements specification, the use case model, the Trello card records and this report. Application source code will be added during the three implementation increments scheduled in Section 2. The branching model and commit conventions described below were agreed at the start of the project and are applied to every contribution, so that the same workflow carries forward unchanged when implementation begins.

Repository: https://github.com/yeasinarafatprantik2002/CampusXchange

5.1 Workflow

• Central repository: A repository was created on GitHub for the project and the main branch is the primary branch for integration. All four members are collaborators. Direct commits to main are avoided, so every change reaches the primary branch through a reviewed merge rather than being pushed straight to it.

• Branch naming: Each member works on their own branches rather than on main. Design and documentation work uses the prefixes design/ and docs/; implementation work will use feature/CX-nn-short-description, where CX-nn is the identifier of the corresponding Trello card. Any branch in the repository can therefore be traced back to a planned task on the board.

• Commits based on Trello cards: Work is staged and committed with messages that name the card and describe the change, for example "CX-09: add exported frames for the listing creation screen". A text file for each card, recording its serial number and description, is kept in the trello directory of the repository so that the board and the commit history can be reconciled against one another.

• Pushing and pulling: Commits are pushed from branches to the remote repository so that other members can see progress, and pull is used to fetch and integrate changes from the remote into local copies before new work begins. This keeps divergence between the members' copies small and makes conflicts rare and easy to resolve.

• Merging and review: A branch is merged into main only after the work has been reviewed by at least one other member, through a pull request rather than a local merge. The member who opens a pull request does not merge it themselves. Where two members have edited the same file, the conflict is resolved by the branch owner in consultation with the other member before the merge completes.

• Clean history: The repository is organised so that the history tracks the project from initialisation onwards, with commits from all four members and a visible merge point for each completed piece of work. Dependency folders, environment files and build output are excluded through .gitignore so that only project content is committed.

5.2 Repository Structure

The repository is organised so that each deliverable has a predictable location and the implementation directories can be added without disturbing what already exists.

| Path | Contents |
| --- | --- |
| README.md | Project description, group and section details, member list and the Figma design link |
| design/ | Exported Figma frames, organised into auth/, buyer/, seller/ and admin/ subfolders |
| docs/srs/ | Software requirements specification and the use case diagram |
| docs/report/ | This project report and the Gantt chart |
| trello/ | One text file per Trello card, recording its serial number, owner and description |
| .gitignore | Excludes dependency folders, environment files and build output |

Table 13: Repository structure

5.3 Branches

The table below lists the branches created during the design phase, which have been merged into main, together with the branches planned for the implementation increments.

| Branch | Owner | Purpose | Status |
| --- | --- | --- | --- |
| main | All members | Integration branch; always in a deliverable state | Active |
| design/auth-and-admin-screens | Yeasin Arafat Prantik | Landing, registration, verification, login, reset, messaging, notifications, admin console frames | Merged |
| design/listing-screens | Imamul Islam Shihab | Seller dashboard, create listing and edit listing frames | Merged |
| design/browse-and-search-screens | Fardin Haque | Browse, filter panel and listing detail frames | Merged |
| design/ratings-and-profile-screens | Meherab Hossain Emon | Rating dialogue and public profile frames | Merged |
| docs/srs-and-report | All members | Requirements specification, use case model, Trello card records and report | Merged |
| feature/CX-21-auth | Yeasin Arafat Prantik | University-email registration, verification and login | Planned — Increment 1 |
| feature/CX-25-listing-crud | Imamul Islam Shihab | Listing creation, editing and deletion | Planned — Increment 1 |
| feature/CX-28-search-filters | Fardin Haque | Keyword search and filter panel | Planned — Increment 2 |
| feature/CX-31-messaging | Yeasin Arafat Prantik | Listing-anchored messaging and notifications | Planned — Increment 2 |
| feature/CX-34-ratings | Meherab Hossain Emon | Ratings, reviews and reliability score | Planned — Increment 3 |
| feature/CX-37-admin-moderation | Yeasin Arafat Prantik | Listing removal and account suspension | Planned — Increment 3 |

Table 14: Branches used and planned

5.4 Evidence of Collaboration

The screenshots below evidence the current commit history, the branch and merge structure, and the state of the task board at the end of the design phase. The board shows the design increment complete and the implementation cards held in the backlog for the increments scheduled in Section 2.

# 6. CONCLUSION

CampusXchange set out to replace the scattered, unverified channels AIUB students currently use to trade textbooks, furniture and electronics with a marketplace built for a single campus. Analysis showed the difficulty is not unwillingness to trade but an absence of trust and structure: no way to confirm a counterparty is a student, no way to search what is available, and no record of past behaviour. The resulting specification defines eleven functional and seven non-functional requirements, each traceable to a user story, and a use case model identifying three actors.

The Incremental Model was selected because the requirements are stable while the feature set divides naturally into three deliverable blocks, letting a working core exist early and integration risk surface while the schedule still permits correction. The first design increment delivered a Figma prototype containing a homepage or dashboard for every user role, wired into a clickable flow mirroring the use case model. Work is distributed across all four members, tracked on Trello and evidenced in the Git history. The remaining increments will implement, integrate and test the specified behaviour before the final defense.